High Priority (These are actively causing problems)

- Tasks disappearing from user task lists

  - Mimi had a claim review marked “In Progress.”

  - When she went back, the task was completely gone from her personal task list.

  - I found it under the client, but it wasn’t visible to her.

  - This feels like a serious visibility bug.

  - Chris had a similar issue with Jan 1 renewals, but I think her tasks were just not generating. I know we talked about logic being auditable and looking into what happened. JG Contracting was the big one we looked at.

- Auto task assignment not working reliably

  - Set up BEK and Noor → no tasks were automatically assigned.

  - Tasks are not kicking off as expected.

- Manual Sync default date range issue

  - Always defaults to 1/1/26 – 12/31/26.

  - We have many policies that start and end outside this window (especially post 12/31/26).

  - Does this potentially make syncing inaccurate even on the auto sync?

- Star date change impact on client-level tasks

  - When we update the star date on a renewal group, do the client-level tasks update correctly?

  - The star controls those task dates.

Medium Priority

- Client Setup List Cleanup

  - There are currently 26 clients in the “to be setup” queue.

  - Mix of old clients, no policies, expiring/non-renewing policies.

  - How can we clean this up so managers clearly see what actually needs setup?

  - If we end up bringing in the AEs, how do we manage the setup process?

Lower Priority / Enhancements

- Warnings not showing at policy level

  - “26d”, “34d”, etc. warnings appear on the client card but don’t carry through to individual policies.

- Client Notes functionality

  - Would like notes to show who created it and when.

  - Add edit (pencil) icon and “Modified by ___ on ___” tracking.

  - Currently just a plain box with no history, can’t really tell if

- Parent/Child company filter

  - Need to add parent/child filtering, especially in task templates.

  - Child companies only get loss runs & loss summaries.

  - I’m set up the AMS connections now so we should be able to connect to this through AMS — this one may need some hierarchy discussion.

- Horizon “Shape 2” recognition

  - Quick question: Will Horizon recognize these accounts as “Shape 2” (how they’re labeled in AMS)?

Phase 2

- We need to look into creating reports

- AE’s would like to get into this system if and when we get all the bugs worked out. However, they requested the Department filter added to the task template due to different timing expectations for Construction, Transportation, General Ind, etc… could coincide with number 8

- Integrate with LRP for requesting loss runs.

- Integrate with Imageright to make filing easier

- Push notifications and system suggestions.

*My mind can’t help but wonder if all of this be relevant when we switch to epic in 14 months, maybe you know.*